CSCI 3130 Group 6   
Project Charter

Version 1

*Approval of the Project Charter indicates an understanding of the purpose and content described in this document. By signing this document, each individual agrees work should be initiated on this project and necessary resources should be committed as described herein.*

Document Project Charter  
version: 1

REVISION DATE: [6/09/2014]

DATE: 5/15/2014

*Approval of the Project Charter indicates an understanding of the purpose and content described in this document. By signing this document, each individual agrees work should be initiated on this project and necessary resources should be committed as described herein.*

|  |  |  |  |
| --- | --- | --- | --- |
| **Approver Name** | **Title** | **Signature** | **Date** |
| Robbie Mundle | Developer | Rob | 5/15/2014 |
| Nasser Al-Maadeed | Developer | Nasser | 5/15/2014 |
| Arnold Zoundi | Developer | Arnold | 5/15/2014 |
| Yucheng Liu | Developer | Yucheng | 5/15/2014 |
| Robert Jake Boyle | Developer | Jake | 5/15/2014 |

Contents

[Project Overview](#_30j0zll)

[1.1 Problem Statement](#_1fob9te)

[1.2 Project Description](#_aumahj8picki)

[1.3 Project Goals and Objectives](#_bydnu7wuky3q)

[1.4 Project Scope](#_tky09o3dw5hj)

[1.5 Critical Success Factors](#_ext7wxex0two)

[1.6 Assumptions](#_ve1sqrit4mve)

[1.7 Constraints](#_hre426yuawrv)

[Milestones](#_i7upodrod8jj)

[2.1 Project Milestones](#_3rdcrjn)

[Project Organization](#_u2kcxz9nr7w2)

[3.1 Team and stakeholders](#_lnxbz9)

[3.2 Roles and Responsibilities](#_yhwe7rph5c7h)

[3.3 Project Facilities and Resources](#_rawnexhan0y9)

[Glossary](#_bf3j5qqr8wwm)

[Revision History](#_b2g1b8e86mdq)

[Appendices](#_vod1jv19scb4)

# Project Overview

## **1.1 Problem Statement**

We are required to develop an educational piece of software in the form of a Minecraft game modification. The software must have relevant value to students in Nova Scotia, Canada as an interactive learning tool.

## **1.2 Project Description**

We will use a farming simulator to increase awareness of the social and economic difficulties faced by American farmers during the mid 1800s. Specifically class discrimination, land ownership costs, taxes, effects of imported crops on sales, and railroad transport costs.This will be completed as a Minecraft modification to the original game.

## **1.3 Project Goals and Objectives**

*Describe the business goals and objectives of the project.*

Business Goal: Create a modification of Minecraft to increase awareness of human suffering in a historical context. The piece of software should be useful for educational purposes.

Main Objective: Give an opportunity to learn about the struggles of mid 19th century farming in the context of a farmer renting his/her land. The farmer will have to deal with land payments which may be dependent upon a fluctuating market of imported crops.

## **1.4 Project Scope**

*Describe the project scope. The scope defines project limits and identifies the products and/or services delivered by the project. The scope establishes the boundaries of the project and should describe products and/or services that are outside of the project scope.*

|  |
| --- |
| **Project Includes** |
| Possibility to manage a farm |
| Possibility to have constraints such as tax increase and price fluctuation |
| Possibility to react towards the constraints |

|  |
| --- |
| **Project Excludes** |
| Computer bots that mimic other farmers and citizens |
| Multi-player Capabilities |
|  |

## **1.5 Critical Success Factors**

The critical success factors for this project are a fully functioning and tested game that allows for each user story to be fully completed. These identified user stories are the ability to make or buy farming tools to help with managing your farmland, the ability to be charged for rent and other expenses that come with monthly factors and the ability to pay these expenses and lastly the ability to deal with the fluctuations in value of crops and expenses.

## **1.6 Assumptions**

We assume that we will be able to meet with the client every Tuesday and Thursday from 5:30pm - 7pm to give progress updates and clarification on any aspects of the project. All team members will also be available during these times scheduled meeting times with the client. If not available they will inform the team that they will not be presence. We assume that the client will provide a copy of Minecraft for our team to work with during development of the project. We assume that there will be a total of three iterations to complete the project and all user stories will be completed within these iterations. The client will be available before the end of the semester to meet for a presentation of the final deliverable.

## **1.7 Constraints**

Our project is constricted to be completed upon the end of the summer 2014 semester, which is scheduled to be finished July 31st. There is no budget for this project, so any instances where money will be needed will be excluded from the project. Our resources are limited to the project team where no external resources can be used. The project development must use Subversion, Junit, Ant, GitHub and Eclipse. The project must also be created to be used as a modification to the game Minecraft.

# Milestones

## **2.1 Project Milestones**

*List the project’s milestones and deliverables and the target dates for delivery. This list should reflect products and/or services delivered to the end user as well as the delivery other project-related work products.*

|  |  |
| --- | --- |
| **Milestone/Deliverable** | **Target Date** |
| Player has farming tools of the era to help with my farm’s needs. | 06/07/2014 |
| Player is charged fees at the end of the month for basic needs, such as food, rent, supplies, children’s needs, as this will show the difficulties facing farmers in that time period. | 06/23/2014 |
| Player has to deal with price changes on crops because this mimics conditions in the market of America during the mid 1800s. | 07/14/2014 |
| Player is able to expand my farm in order to make more profits. | Unknown |
| Player can see the status of my farm and the daily weather condition. | Unknown |
| Player is able to choose a difficulty before starting the game. | Unknown |
| Player can plant, grow and maintain the farm. | Unknown |
|  |  |
|  |  |
|  |  |

# Project Organization

## **3.1 Team and stakeholders**

*Identify and provide contact information for the project team and stakeholders.*

|  |  |  |
| --- | --- | --- |
| **Name** | **Role** | **Email** |
| Jake Boyle | Developer | Robert.Jake.Boyle@dal.ca |
| Robbie Mundle | Developer | Rb581409@dal.ca |
| Yucheng Liu | Developer | Yc885892@dal.ca |
| Nasser Al-Maadeed | Developer | Ns404998@dal.ca |
| Daniel Yule | Client | Yule@cs.dal.ca |
| Sahil Kharidia | Client | Kharidia@cs.dal.ca |
| Huiyuan Zhou | Client | Hzhou@cs.dal.ca |
|  |  |  |
|  |  |  |

## 

## **3.2 Roles and Responsibilities**

*Summarize roles and responsibilities for the project team and stakeholders.*

|  |  |
| --- | --- |
| **Role** | **Responsibility** |
| Developer | Project team is responsible for development of the code, documentation, testing and managing |
| Client | Is responsible for high level feedback and direction to the project team |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

## **3.3 Project Facilities and Resources**

*Describe the project's requirements for facilities and resources, such as office space, special facilities, computer equipment, office equipment, and support tools. Identify responsibilities for provisioning the specific items needed to support the project development environment.*

|  |  |
| --- | --- |
| **Resource Requirement** | **Responsibility** |
| Facilities | Client has allowed for LINC in the Killiam Library every Tuesday and Thursday from 5:30-7 pm. Any other meeting times facilities will be booked through the project team |
| Laptop Computer | Of each member of the project team to have there own personal laptop computer to be used for development |
| Minecraft Key | Faculty of Computer Science Dalhousie is responsible for providing the project team |
|  |  |
|  |  |
|  |  |

# Glossary

*Define all terms and acronyms required to interpret the Project Charter properly.*

|  |  |
| --- | --- |
| **Term / Acronym** | **Definition** |
| Project Charter | A document issued by the project initiator or sponsor that formally authorizes the existence of the project, and provides the project manager with the authority to apply organizational resources to project activities. |
|  |  |
|  |  |
|  |  |

# Revision History

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Name** | **Description** |
| 1 | 6/09/2014 |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

# 

# Appendices

**Appendix 1: User Stories**

1. As a player I want to have farming tools of the era to help with my farm’s needs.
2. As a player I want to be charged fees at the end of the month for basic needs, such as food, rent, supplies, children’s needs, as this will show the difficulties facing farmers in that time period.
3. As a player, I want to have to deal with price changes on crops because this mimics conditions in the market of America during the mid 1800s.
4. As a player I want to be able to expand my farm in order to make more profits.
5. As a player I want to be able to see the status of my farm and the daily weather condition.
6. As a player I want to be able to choose a difficulty before starting the game.
7. As a player i want to be able to plant, grown and maintain my farm